# Statement of Work

Template for United States of America
Fixed-Price Standalone SOW

15/Jul/2025

Presented By:

Praveen

Technical Manager

7301 Parkway Drive, Hanover, MD 21076

+1 9234567892

pravenn@cfeynman.com

Revision Table

| Revision | Date | Description of Change |
| --- | --- | --- |
| 1.0 | XXXXX | Initial Release |

Confidentiality Statement

This document contains information that is privileged, confidential, and otherwise protected from disclosure to anyone other than intended recipient(s). As a result, this information should not be disclosed, duplicated or used for any other purpose than to evaluate Actalent. On signing the contract as a result of the process initialized by submission of this document, any right to disclose, duplicate or use the data contained within this document will be to the extent provided in the resulting agreement

Table of Contents

No table of contents entries found.

Table of Exhibits

Exhibit A – Change Order	27

# Introduction

This Statement of Work (SOW) dated the 15th day of July, 2025 (the "Effective Date") is made and entered into by and between Danfoss, a corporation, having a place of business at New Jersey (the "Client") and CFeynmanCompany Services, LLC, a Maryland limited liability company, having its principal place of business at 7301 Parkway Drive, Hanover, MD 21076 ("CFeynmanCompany"); individually referenced here after as "Party" and collectively referenced hereafter as the "Parties".

# Executive Summary

Danfoss is developing advanced firmware for a safety-critical inverter module that requires strict adherence to ISO 26262 functional safety standards. The client faces two critical challenges: completing approximately 110 safety software requirements with rigorous verification and validation (V&V), and resolving critical CAN database (DBC) file issues that are blocking their DYNO test environment and preventing testing progress.

CFeynmanCompany proposes a three-phase Time & Materials engagement utilizing our blended-shore delivery model. Our India Design Center will handle the bulk of the V&V work for cost efficiency, while our US-based consultant will provide high-value functional safety guidance and oversight. The engagement will be delivered through an extended team model, with dedicated resources working as an extension of Danfoss's internal team across both onsite and offshore locations.

The project will begin with a paid Discovery phase to de-risk the engagement and provide immediate value through DBC issue resolution. Project coordination will include regular status meetings, milestone reviews, and direct integration with Danfoss stakeholders. Our US team will provide specialized functional safety support, ensuring compliance with ISO 26262 standards while leveraging our India Design Center's expertise in embedded systems and automotive testing.

# Scope of Work

This section lists the project requirements that must be met and describes these requirements as CFeynmanCompany understands them. In addition, this section details the CFeynmanCompany solution and includes the following subsections:

## Project Requirements

This subsection lists all the Client project requirements as understood by CFeynmanCompany:

Implement approximately 110 remaining safety software requirements for the Safety CPU in accordance with ISO 26262-6 standard

Refactor existing codebase to align with Danfoss specified TSC (Technical Safety Concept) Architecture

Create comprehensive architectural and detailed design documents as evidence for safety lifecycle

Develop and execute unit tests to achieve required code coverage metrics (Statement, Branch, MC/DC)

Perform bench-level integration and requirement-based testing on physical bench setup

Conduct remote HIL testing including fault insertion tests to validate safety mechanism effectiveness

Investigate and resolve root cause of DYNO data acquisition failure related to CAN translation

Merge, update, and rationalize multiple existing DBC files into master DBCs compatible with DYNO data acquisition module

## Assumptions

This subsection describes assumptions identified for the completion of this project:

Client will provide two complete hardware kits with harnesses, shipped to CFeynmanCompany India Design Center at client expense

Client will provide uninterrupted remote access to a stable, pre-configured HIL system

Client will provide a configured development laptop ready for immediate use

Client subject matter experts will be available for timely clarifications and reviews

Existing codebase is available and accessible for analysis and refactoring

Current safety plan and TSC documentation will be provided by client

The actual scope of code refactoring will be determined during Phase 1 Discovery

Tool licenses (Vector Cast, PC-LINT) will be client's financial responsibility

## Methodology or Approach

This subsection describes the implementation plan for the CFeynmanCompany solution:

CFeynmanCompany will implement a three-phase approach to de-risk the engagement and ensure successful delivery:

**Phase 1 - Discovery and Gap Analysis (T&M Basis):** This critical phase will analyze the existing codebase, define the actual scope of work, and deliver an immediate quick win by resolving the DBC file issues. During this phase, CFeynmanCompany will conduct a comprehensive assessment of the current state, identify gaps, and provide a detailed implementation plan for subsequent phases.

**Phase 2 - Implementation and V&V (Indicative):** Based on Phase 1 findings, this phase will focus on implementing the safety requirements, conducting code refactoring, and performing comprehensive verification and validation activities. The scope and timeline for this phase will be formally defined by the output of Phase 1.

**Phase 3 - Final Testing and Documentation (Indicative):** This phase will complete the HIL testing, fault insertion validation, and final documentation deliverables. The plans for this phase are indicative only and will be formally defined by the output of Phase 1.

## Acceptance Criteria

This section identifies and describes the conditions that must be met for acceptance by the Client:

All deliverables must pass client's internal review process and meet documented quality standards

Software deliverables must demonstrate compliance with ISO 26262-6 requirements through appropriate documentation and test evidence

Code coverage metrics must meet the requirements specified in the safety plan (Statement, Branch, MC/DC)

DBC file deliverables must demonstrate successful data acquisition in the DYNO test environment

All documentation must be complete, accurate, and follow Danfoss documentation standards

Deliverables are subject to Client review and will be deemed accepted if no written objections are received within 15 calendar days of submission

Test results must demonstrate successful validation of safety mechanisms through fault insertion testing

Final software must successfully execute on the target hardware platform

# Assets/Information Required

This section identifies and describes the required assets, information, and tools required from the Client to complete the project:

Hardware: Two complete hardware kits with harnesses, shipped to CFeynmanCompany India Design Center at client expense before project start

Remote Access: Uninterrupted access to a stable, pre-configured HIL system for testing purposes

Development Environment: A configured laptop ready for immediate development use, with all necessary tools and access permissions pre-installed

Documentation: Current safety plan, TSC (Technical Safety Concept) documentation, existing codebase, and architectural documentation

DBC Files: All existing CAN database files and related documentation for analysis and consolidation

Tool Licenses: Client responsibility to provide or fund licenses for Vector Cast, PC-LINT, and other required development tools

Subject Matter Expert Access: Timely availability of Danfoss technical experts for clarifications, reviews, and decision-making

Test Environment Access: Access to DYNO test environment and data acquisition systems for validation and troubleshooting

# Governance and Review

This section addresses the governance and review applied towards the completion of this project including status meetings, milestone reviews, and escalation procedures:

Weekly status meetings to review progress, address issues, and coordinate activities between teams

Milestone reviews at the end of each project phase to evaluate deliverables and approve progression to next phase

15-day review cycle for all deliverables with deemed acceptance if no written feedback is provided

Monthly executive briefings to provide high-level status updates to project stakeholders

Escalation procedures for technical issues requiring immediate attention or decision-making

Change management process triggered at 80% of budget burn to formally manage scope changes

Quality gates to ensure compliance with ISO 26262 requirements at each phase

Regular coordination meetings between onshore and offshore teams to maintain project alignment

# Out of Scope

This section states the agreed upon requirements and/or items not included in the Scope of Work. These items usually require a significant effort that would impact and require additional work. If it becomes necessary to complete these requirements and/or items, then a Change Order would be required:

Hardware design or modification of the inverter module hardware

Development of new safety requirements beyond the existing 110 identified requirements

Modification or development of the HIL test environment hardware or software

Training of Danfoss personnel on ISO 26262 or functional safety practices

Ongoing maintenance or support beyond the completion of the project deliverables

Integration with systems or modules outside the scope of the inverter module firmware

Certification or audit activities with external certification bodies

Development of production-ready software beyond prototype and validation phases

# Deliverables

This SOW describes the support needs relating to the project in terms of the following deliverables:

Consolidated DBC File(s): Fully functional and optimized set of DBC files for the DYNO data acquisition system - Electronic submission via secure file transfer

Software Design Document: Comprehensive document detailing high-level and low-level design of safety software - Electronic submission via secure file transfer

Refactored Safety Software: Complete, reviewed, and tested source code for implemented safety functions - Electronic submission via secure file transfer

Software Verification & Validation Report: Detailed report containing static code analysis, unit test results, integration test results, and HIL testing results - Electronic submission via secure file transfer

Discovery Phase Report: Comprehensive analysis of existing codebase and detailed implementation plan for subsequent phases - Electronic submission via secure file transfer

Test Coverage Report: Documentation of achieved code coverage metrics (Statement, Branch, MC/DC) - Electronic submission via secure file transfer

Fault Insertion Test Report: Results and evidence from HIL testing including safety mechanism validation - Electronic submission via secure file transfer

# Project Schedule

This section describes the project schedule, including the start date and estimated completion date:

**Project Start Date:** September 4, 2025 (target kick-off date as specified in RFP)

**Estimated Completion Date:** To be determined based on Phase 1 Discovery findings

**Phases and Milestones:**

Phase 1 - Discovery and Gap Analysis: 4-6 weeks from project start

Phase 2 - Implementation and V&V: Duration to be determined based on Phase 1 findings

Phase 3 - Final Testing and Documentation: Duration to be determined based on Phase 1 findings

# Proposed Team and Organization

This section describes the proposed CFeynmanCompany team and organization, including team structure, roles, and responsibilities, as well as the assignment of responsibilities.

CFeynmanCompany will deploy a blended-shore team model utilizing both our US-based consultants and India Design Center resources to provide cost-effective, high-quality delivery:

| Role | Classification | Location | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | Core | US/India | Overall project coordination, client communication, schedule management |
| Functional Safety Consultant | Core | US | ISO 26262 compliance oversight, safety requirement review, audit support |
| Lead Software Engineer | Core | India | Code implementation, architecture design, technical leadership |
| V&V Engineer | Core | India | Test development, code coverage analysis, validation activities |
| Embedded Systems Engineer | Support | India | Hardware integration, HIL testing, bench testing |
| CAN/DBC Specialist | Core | India | DBC file analysis, consolidation, and optimization |
| Technical Writer | Support | India | Documentation preparation, technical report generation |

**RASCI Matrix:**

R = Responsible, A = Accountable, S = Supporting, C = Consulted, I = Informed

| Activity | Project Manager | Safety Consultant | Lead SW Engineer | V&V Engineer | Embedded Engineer | CAN Specialist | Tech Writer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | A | C | R | S | S | S | I |
| Requirements Implementation | S | C | A | R | S | I | I |
| Code Refactoring | S | C | A | R | S | I | I |
| V&V Activities | S | C | S | A | R | S | I |
| HIL Testing | S | C | S | R | A | S | I |
| DBC Optimization | S | I | S | S | S | A | I |
| Documentation | S | C | S | S | S | S | A |
| Client Communication | A | R | C | I | I | I | I |

# Data Retention

This section includes a description of how project data will be retained, managed, and used:

All project data, including source code, documentation, test results, and communications, will be retained on CFeynmanCompany's secure systems for the duration of the project and 24 months after completion. Project data will be stored in secure, access-controlled environments with appropriate backup and recovery procedures. Client will have full access to all project data throughout the engagement and upon request. CFeynmanCompany will transfer all project deliverables and related data to client-specified systems upon project completion. Data will be permanently deleted from CFeynmanCompany systems after the 24-month retention period, unless otherwise agreed in writing.

# Risk Management

This section presents a risk management plan, which includes identifying and evaluating potential risks, assigning ownership, as well as monitoring, and mitigating each:

| Risk | Probability | Mitigation Strategy | Owner | Monitoring |
| --- | --- | --- | --- | --- |
| Scope Creep | High | Phase 1 Discovery approach | Project Manager | Weekly scope review |
| Hardware Availability Delays | Medium | Early hardware shipment requirement | Client/PM | Hardware tracking |
| HIL Access Issues | Medium | Redundant access methods | Embedded Engineer | Daily connectivity check |
| Tool License Delays | Medium | Early license procurement | Client | License status tracking |
| Code Complexity Underestimation | High | Phased approach with re-estimation | Lead SW Engineer | Complexity assessment |
| Client SME Unavailability | Medium | Escalation procedures | Project Manager | Stakeholder engagement plan |

# Change Management

This section describes the change management process:

CFeynmanCompany will implement a formal change management process to handle scope modifications and budget adjustments. A Change Order process will be triggered automatically when project spending reaches 80% of the estimated budget. All scope changes beyond the original requirements must be documented, estimated, and approved through a formal Change Order before implementation. Change requests will be evaluated for impact on timeline, budget, and deliverables, with client approval required before proceeding. Emergency changes affecting safety or project viability may be implemented with verbal approval, followed by formal documentation within 48 hours.

# Project Pricing

This section details the pricing structure, payment schedule, and pricing assumptions:

**Pricing Model:** Time & Materials (T&M) basis to provide flexibility for evolving project requirements.

| Job Title | Description | Hourly Rate | Weekly Rate (40hrs) |
| --- | --- | --- | --- |
| Project Manager | Overall project coordination and client communication | $180 | $7,200 |
| Functional Safety Consultant | ISO 26262 compliance and safety oversight | $220 | $8,800 |
| Lead Software Engineer | Software architecture and implementation | $140 | $5,600 |
| V&V Engineer | Testing and validation activities | $120 | $4,800 |
| Embedded Systems Engineer | Hardware integration and HIL testing | $130 | $5,200 |
| CAN/DBC Specialist | DBC optimization and CAN analysis | $125 | $5,000 |
| Technical Writer | Documentation and reporting | $95 | $3,800 |

**Additional Pricing:**

Tool licenses (Vector Cast, PC-LINT, etc.) are the client's financial responsibility and will be passed through at cost

Hardware shipping costs for development kits to India Design Center

Travel expenses for onsite activities (if required) at cost plus 10% handling fee

| Milestone/Deliverable | Due Date | Amount Payable |
| --- | --- | --- |
| Phase 1 Completion - Discovery Report | TBD (6 weeks from start) | $TBD |
| Phase 2 Milestone 1 - Requirements Implementation | TBD based on Phase 1 | $TBD |
| Phase 2 Milestone 2 - V&V Completion | TBD based on Phase 1 | $TBD |
| Final Delivery - All Deliverables | TBD based on Phase 1 | $TBD |

# Project Assumptions and Client Responsibilities

This section outlines project assumptions and the client's responsibilities:

**Project Assumptions:**

Existing codebase is available and documented to enable analysis

Hardware platform is stable and development-ready

ISO 26262 safety plan and requirements are well-defined

Client team has functional safety expertise to support reviews

Network connectivity between teams will be reliable

Required development tools and licenses will be available when needed

**Client Responsibilities:**

Provide hardware kits and harnesses shipped to India Design Center

Ensure timely access to HIL systems and test environments

Provide configured development laptop with necessary tools and access

Make subject matter experts available for clarifications and reviews

Provide all required documentation, source code, and specifications

Procure or fund tool licenses (Vector Cast, PC-LINT) as needed

Participate in regular review meetings and provide timely feedback

Approve deliverables within 15 calendar days or provide written feedback

# Contact Information

This section provides contact information for both parties:

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Peter Parker | Head of Procurement | +1 9234567892 | spiderman@danfoss.com |
| TBD | Project Manager | TBD | TBD |
| Praveen | Technical Manager | +1 9234567892 | pravenn@cfeynman.com |
| TBD | Project Manager | TBD | TBD |