# Statement of Work

Template for United States of America
Fixed-Price Standalone SOW

10/Jul/2025

Presented By:

CFeynmanCompany Technical Lead

Senior Embedded Systems Engineer

7301 Parkway Drive, Hanover, MD 21076

[Office Phone Number]

[Email]

Revision Table

| Revision | Date | Description of Change |
| --- | --- | --- |
| 1.0 | XXXXX | Initial Release |

Confidentiality Statement

This document contains information that is privileged, confidential, and otherwise protected from disclosure to anyone other than intended recipient(s). As a result, this information should not be disclosed, duplicated or used for any other purpose than to evaluate Actalent. On signing the contract as a result of the process initialized by submission of this document, any right to disclose, duplicate or use the data contained within this document will be to the extent provided in the resulting agreement

Table of Contents

No table of contents entries found.

Table of Exhibits

Exhibit A – Change Order	27

## Revision Table

| Revision | Date | Description |
| --- | --- | --- |
| 1.0 | 10/Jul/2025 | Initial Draft |

## Table of Exhibits

| Exhibit | Page |
| --- | --- |
| Exhibit A – Change Order | 27 |

# Introduction

This Statement of Work (SOW) dated the 10th day of July, 2025 (the "Effective Date") is made and entered into by and between Danfoss Power Solutions, a Danish corporation, having a place of business at [Enter Client address here] (the "Client") and CFeynmanCompany Services, LLC, a Maryland limited liability company, having its principal place of business at 7301 Parkway Drive, Hanover, MD 21076 ("CFeynmanCompany"); individually referenced here after as "Party" and collectively referenced hereafter as the "Parties".

# Executive Summary

Danfoss Power Solutions has developed safety-critical software for their ASIL C rated automotive MCU system, which includes approximately 110 software safety requirements at various stages of implementation. The project involves four key safety MCU areas: two CPU architectures, one motor control, and one diagnostic safety module. Due to architectural changes in the implemented software, significant code refactoring is required along with enhanced ASIL design documentation, system-level documentation improvements, and implementation of comprehensive diagnostic coverage to meet functional safety standards.

CFeynmanCompany will provide a dedicated embedded systems engineering team to support the implementation of safety requirements, code refactoring, architectural module redesign, and documentation gap closure. The delivery model combines fixed-price standalone SOW structure with onsite and hybrid support capabilities. Our team will focus on carefully selected safety requirements implementation to minimize learning curves while ensuring comprehensive testing through Unit, Bench, HIL, and Dyno testing stages using Vector Cast for unit testing.

The engagement will be managed through close coordination with Danfoss development teams, leveraging CFeynmanCompany's functional safety expertise from our US-based engineering centers. Additional support includes developing new control systems for Dyno testing, CANoe/UDS implementation, and UI tool development for CANoe interface. The project targets year-end release with high confidence validation while maintaining readiness for potential future ASIL certification audits.

# Scope of Work

This section lists the project requirements that must be met and describes these requirements as CFeynmanCompany understands them. In addition, this section details the CFeynmanCompany solution and includes the following subsections:

## Project Requirements

This subsection lists all the Client project requirements as understood by CFeynmanCompany:

Implement approximately 110 software safety requirements at various levels of completion for ASIL C rated automotive MCU system

Perform code refactoring for architectural modules due to changes in software architecture

Address four key safety MCU areas: 2 CPU architectures, 1 motor control, and 1 diagnostic safety module

Close gaps in ASIL design documentation at system level

Enhance software design documentation and system-level documentation

Implement comprehensive diagnostic coverage to handle all safety cases

Support three-stage testing approach: Unit testing (using Vector Cast), Bench testing, HIL testing, and Dyno testing

Develop new control systems for Dyno testing with flexible architecture

Provide CANoe and UDS implementation support

Create UI tool to interface with CANoe on Windows platform

Merge DBC files and create scripts for data decoding

Prepare artifacts and documentation for potential future ASIL certification audit

Target year-end release with high confidence validation

## Assumptions

This subsection describes assumptions identified for the completion of this project:

Safety goals and safety case are well-defined and documented

FTA, FMEA, FMEDA analyses are complete with traceable requirements to lowest level

Hardware changes are not planned during the project duration

Both ECUs are QN rated and not requiring other ASIL ratings

HIL testing environment is under development and will be available when needed

Vector Cast tooling is available and configured for unit testing

Product design intent for ASIL C is established and safety case justification exists

Client will provide DBC files for Dyno control system integration

Existing architecture, safety requirements, and safety case documentation will be made available

No certification process will be initiated during this engagement, but artifacts will be audit-ready

## Methodology or Approach

This subsection describes the implementation plan for the CFeynmanCompany solution:

CFeynmanCompany will employ a phased approach to minimize learning curves while maximizing implementation effectiveness. The methodology includes: (1) Requirements Analysis Phase - Careful selection and prioritization of the 110 safety requirements based on implementation complexity and project timeline; (2) Architecture Refactoring Phase - Systematic refactoring of architectural modules affected by software architecture changes; (3) Implementation Phase - Incremental implementation of selected safety requirements across the four safety MCU areas; (4) Documentation Phase - Concurrent enhancement of ASIL design documentation and system-level software design documentation; (5) Testing Phase - Progressive testing through Unit (Vector Cast), Bench, HIL, and Dyno stages; (6) Diagnostic Coverage Enhancement - Implementation of comprehensive diagnostic coverage for all safety cases; (7) Dyno Control System Development - Development of flexible new control systems replacing rigid legacy systems; (8) Integration Phase - CANoe/UDS implementation and UI tool development for Windows-based CANoe interface.

## Engineering System Design

This section lists the major system components, key process participants, and meaningful working relationships for the ASIL C safety-critical automotive MCU system.

### High-Level Block Diagram

[Insert high-level block diagram showing four safety MCU areas: 2 CPU architectures, 1 motor control, and 1 diagnostic safety module, with interfaces to Dyno control system, CANoe environment, and testing framework including Vector Cast unit testing, Bench testing, HIL testing, and Dyno testing stages.]

## Bill of Materials

Not Applicable. This engagement focuses on software implementation, testing, and documentation. No physical materials or hardware components are required to be procured by CFeynmanCompany.

## Prototyping Plan

Not Applicable. This engagement involves implementation of safety requirements in existing software architecture rather than development of new prototypes.

## Subcontracting

CFeynmanCompany may engage specialized subcontractors for specific aspects of the CANoe/UDS implementation and UI tool development. Any subcontracting arrangements will be subject to Client approval and will maintain the same quality standards and confidentiality requirements as CFeynmanCompany direct resources.

## Acceptance Criteria

This section identifies and describes the conditions that must be met for acceptance by the Client:

Successful implementation of selected safety requirements with full traceability to ASIL C standards

Completion of code refactoring for all identified architectural modules with documented changes

All unit tests pass using Vector Cast with coverage metrics meeting ASIL C requirements

Enhanced ASIL design documentation passes Client technical review

System-level software design documentation is complete and approved

Diagnostic coverage implementation demonstrates handling of all identified safety cases

New Dyno control system demonstrates improved flexibility over legacy system

CANoe/UDS implementation passes integration testing

UI tool for CANoe interface functions correctly on Windows platform

DBC file merging and data decoding scripts operate as specified

All deliverables undergo Client review and are deemed accepted if no written objections are received within 10 business days of delivery

# Assets/Information Required

This section identifies and describes the required assets, information, and tools required from the Client to complete the project:

Complete listing of 110 software safety requirements with current implementation status

Existing software architecture documentation and code base requiring refactoring

Safety goals, safety case documentation, and ASIL C design specifications

FTA, FMEA, FMEDA analysis documentation with requirement traceability

Access to Vector Cast testing environment and configuration

Current Dyno control system documentation and legacy system specifications

DBC files for CAN message integration and data logging requirements

CANoe environment setup and UDS specification documentation

HIL testing environment access when development is complete

Development environment access including build tools, compilers, and debug interfaces

Technical points of contact for each of the four safety MCU areas

Project timeline and milestone dependencies for year-end release target

# Governance and Review

This section addresses the governance and review applied towards the completion of this project including milestone reviews, technical reviews, and quality gates:

Weekly status meetings between CFeynmanCompany project team and Danfoss technical leads

Bi-weekly milestone reviews for safety requirement implementation progress

Technical design reviews for code refactoring and architectural changes

ASIL documentation reviews with functional safety subject matter experts

Testing milestone reviews for Unit, Bench, HIL, and Dyno testing phases

Quality gates for diagnostic coverage implementation verification

Final deliverable reviews with 10-business-day acceptance period

Escalation procedures for technical issues or timeline concerns

Change management process for scope modifications affecting year-end release target

# Out of Scope

This section states the agreed upon requirements and/or items not included in the Scope of Work. These items usually require a significant effort that would impact and require additional work. If it becomes necessary to complete these requirements and/or items, then a Change Order would be required:

ASIL certification process and formal certification audit activities

Hardware design changes or modifications to existing ECU hardware

Development or modification of HIL testing environment hardware and infrastructure

Implementation of safety requirements beyond the carefully selected subset

Changes to ASIL rating requirements from ASIL C to other levels

Vehicle integration testing or end-customer vehicle validation

Manufacturing process development or production line setup

Regulatory compliance activities beyond ASIL C functional safety requirements

Training or knowledge transfer activities not directly related to project deliverables

Maintenance or long-term support beyond project completion

# Deliverables

This SOW describes the support needs relating to the project in terms of the following deliverables:

Implemented Safety Requirements Package - Software implementation of selected safety requirements with full source code, documentation, and traceability matrices (electronic delivery via secure file transfer)

Refactored Code Base - Complete refactored software architecture with updated modules, version control history, and change documentation (electronic delivery via secure file transfer)

Enhanced ASIL Design Documentation - Updated system-level and software design documentation meeting ASIL C standards with gap analysis closure report (electronic delivery via secure file transfer)

Test Results Package - Comprehensive test results from Unit (Vector Cast), Bench, HIL, and Dyno testing phases with coverage reports and test artifacts (electronic delivery via secure file transfer)

Diagnostic Coverage Implementation - Software modules implementing comprehensive diagnostic coverage with verification test results and coverage analysis (electronic delivery via secure file transfer)

New Dyno Control System - Complete flexible control system software with configuration tools and user documentation (electronic delivery via secure file transfer)

CANoe/UDS Integration Package - CANoe configuration files, UDS implementation, and integration documentation (electronic delivery via secure file transfer)

Windows UI Tool - Complete UI application for CANoe interface with installation package, user manual, and source code (electronic delivery via secure file transfer)

DBC Integration Package - Merged DBC files, data decoding scripts, and integration documentation (electronic delivery via secure file transfer)

Project Completion Report - Final project summary with lessons learned, recommendations, and audit-readiness assessment (electronic delivery via secure file transfer)

# Project Schedule

This section describes the project schedule, including the start date and estimated completion date.

Project Start Date: To be determined based on contract execution and resource availability, targeted for August 2025.

Estimated Completion Date: December 31, 2025, aligning with Danfoss year-end release target for high confidence validation.

The project will be executed in overlapping phases: Requirements Analysis and Selection (Weeks 1-3), Architecture Refactoring and Implementation (Weeks 2-16), Documentation Enhancement (Weeks 4-18), Testing and Validation (Weeks 8-20), Dyno Control System Development (Weeks 10-18), and Final Integration and Delivery (Weeks 18-22).

# Proposed Team and Organization

This section describes the proposed CFeynmanCompany team and organization, including team structure, roles, and responsibilities, as well as the assignment of responsibilities.

## Roles and Responsibilities

| Role | Classification | Location | Responsibilities |
| --- | --- | --- | --- |
| Project Manager | Core | Hanover, MD | Overall project coordination, client communication, schedule management, resource allocation |
| Senior Embedded Systems Engineer | Core | Hanover, MD | Lead safety requirements implementation, code refactoring, ASIL documentation |
| Functional Safety Engineer | Core | Hanover, MD | ASIL C compliance, diagnostic coverage, safety case validation |
| Software Test Engineer | Core | Hanover, MD | Vector Cast unit testing, HIL/Bench/Dyno test coordination |
| Controls Systems Engineer | Support | Hanover, MD | Dyno control system development, CANoe/UDS implementation |
| UI/Software Developer | Support | Remote/Hanover, MD | Windows UI tool development, DBC integration scripts |
| Technical Documentation Specialist | Support | Remote/Hanover, MD | System-level documentation, ASIL design documentation enhancement |

## RASCI Matrix

RASCI Key: R = Responsible, A = Accountable, S = Supporting, C = Consulted, I = Informed

| Activity | Project Manager | Sr. Embedded Engineer | Functional Safety Engineer | Software Test Engineer | Controls Engineer | UI Developer | Documentation Specialist |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | A | R | C | C | I | I | I |
| Safety Requirements Implementation | S | A | R | C | I | I | S |
| Code Refactoring | S | A | R | C | I | I | S |
| ASIL Documentation | S | C | A | S | I | I | R |
| Testing Coordination | S | C | S | A | C | I | S |
| Dyno Control Development | S | C | C | S | A | C | I |
| UI Tool Development | S | C | I | I | C | A | S |
| Documentation Enhancement | S | C | S | S | I | S | A |
| Client Communication | A | R | C | C | C | C | C |

# Data Retention

This section includes a description of how project data will be retained, managed, and used.

Project data, including source code, documentation, test results, design artifacts, and communications, will be retained on CFeynmanCompany's secure systems for the duration of the project and for 24 months after project completion. All data will be stored in compliance with applicable data protection regulations and CFeynmanCompany's information security standards. Client will have access to all project data throughout the engagement and upon request during the retention period. At the conclusion of the retention period, all project data will be securely deleted unless Client requests transfer of the data to their systems. Backup copies will be maintained according to CFeynmanCompany's standard backup procedures to ensure data integrity and availability.

# Risk Management

This section presents a risk management plan, which includes identifying and evaluating potential risks, assigning ownership, as well as monitoring, and mitigating each.

| Risk | Probability | Impact Description | Mitigation Strategy | Contingency Plan |
| --- | --- | --- | --- | --- |
| HIL Environment Delays | Medium | HIL testing environment development delays could impact testing schedule | Coordinate closely with Danfoss HIL development team; prepare alternative testing approaches using Bench testing | Execute Bench testing with expanded coverage; reschedule HIL testing to later phase |
| Learning Curve on Safety Requirements | Medium | Complex safety requirements may require longer implementation time than estimated | Careful selection of requirements based on complexity assessment; early technical reviews with Danfoss experts | Prioritize critical requirements; request additional technical support from Danfoss; consider scope adjustment |
| Year-End Timeline Pressure | High | Aggressive timeline to meet year-end release may compromise quality | Regular milestone tracking; early identification of timeline risks; proactive communication | Implement parallel work streams; focus on high-confidence validation approach; prepare fallback delivery plan |
| Architecture Documentation Gaps | Medium | Incomplete or unclear existing architecture documentation may slow refactoring efforts | Early access to all available documentation; technical review sessions with Danfoss architects | Schedule additional documentation review sessions; allocate time for reverse engineering if necessary |
| Vector Cast Tool Issues | Low | Vector Cast environment configuration or tool issues could delay unit testing | Early validation of Vector Cast setup; backup testing strategies prepared | Utilize alternative unit testing frameworks; escalate tool issues to vendor support |

# Change Management

This section refers to the identification, initiation, and management of a change.

Changes to project scope, timeline, resources, or deliverables must be formally documented through a written Change Order process. Any party may initiate a change request by providing written notice describing the proposed change, rationale, and estimated impact on schedule, cost, and resources. CFeynmanCompany will assess the change request within 5 business days and provide a formal response including impact analysis and revised pricing if applicable. Changes that affect the year-end release timeline or safety requirement scope require approval from both parties' project leadership. All approved changes will be documented in a Change Order signed by authorized representatives of both parties before implementation begins. Emergency changes may be implemented with verbal approval followed by formal documentation within 2 business days.

# Project Pricing

This section describes project pricing, including pricing tables, currency, payment schedules, and assumptions.

## Pricing

Pricing is based on a Fixed-Price for Work. The total project price is $485,000 USD.

| Job Title | Description | Monthly Fee (USD) |
| --- | --- | --- |
| Project Manager | Overall project coordination and client management | $12,000 |
| Senior Embedded Systems Engineer | Safety requirements implementation and code refactoring | $15,000 |
| Functional Safety Engineer | ASIL C compliance and diagnostic coverage | $14,500 |
| Software Test Engineer | Testing coordination and Vector Cast implementation | $12,500 |
| Controls Systems Engineer | Dyno control system and CANoe/UDS development | $13,000 |
| UI/Software Developer | Windows UI tool and DBC integration | $11,000 |
| Technical Documentation Specialist | ASIL and system documentation enhancement | $10,000 |

## Milestone Payment Schedule

CFeynmanCompany shall deliver the work product and Client shall pay CFeynmanCompany upon acceptance of Deliverables or timely completion of a milestone, all according to the following schedule:

| Milestone/Deliverable | Due Date | Amount Payable Upon Completion |
| --- | --- | --- |
| Project Initiation and Requirements Analysis | September 30, 2025 | $48,500 |
| Safety Requirements Implementation (Phase 1) | October 31, 2025 | $97,000 |
| Code Refactoring and Architecture Updates | November 30, 2025 | $97,000 |
| Testing and Documentation Completion | December 15, 2025 | $121,250 |
| Final Delivery and Project Completion | December 31, 2025 | $121,250 |

## Pricing Assumptions

Both parties agree and understand that the above pricing is based on CFeynmanCompany's current understanding of the scope as stated within this document. Any changes or modifications on the part of Client may result in additional costs. Client shall notify CFeynmanCompany immediately should the change impact the Scope of Work and Deliverables. CFeynmanCompany reserves the right to change pricing if the Scope of Work or Deliverables change and/or if the timelines change due to circumstances outside CFeynmanCompany's control. Such pricing changes shall not take place without the concurrence of Client.

# Project Assumptions and Client Responsibilities

The success of this project will require close cooperation among the team and the Client organization. Information provided by the Client was used to determine the level of effort and pricing contained in this SOW. The following assumptions and Client Responsibilities are associated with the planning and execution of this engagement. Specifically, for this project, its success will depend on the following:

## Project Assumptions

This SOW encompasses only the Danfoss ASIL C Safety Requirements Implementation Project identified in the Scope of Work section of this document. It does not include any other projects in which CFeynmanCompany is supporting with the Client.

CFeynmanCompany pricing does not include travel expenses related to the performance of this SOW. Travel expenses, if required, will be invoiced to Client at reasonable and actual rates and shall be payable in accordance with CFeynmanCompany payment terms as defined below in the Terms and Conditions. Travel expenses may include transportation, lodging, and/or meals. Additionally, CFeynmanCompany will bill compensable travel time as required by U.S. Federal law; compensable travel hours are not included in the project time estimates included in this SOW.

## Client Responsibilities

The CFeynmanCompany team resources will need the following:

Access to Danfoss project management to review priorities, steer the project, attend status meetings, and approve project deliverables

Access to and cooperation from Danfoss Development, QA, Safety Engineering, and technical resources for all four safety MCU areas

Access to all project documentation, including safety requirements, architecture documentation, safety case, FTA/FMEA/FMEDA analyses, and existing code base

Uninterrupted access to development environments, Vector Cast tooling, and testing infrastructure every weekday for the duration of the project

Provision of DBC files, CANoe environment setup, and HIL testing environment when available

Client will provide all appropriate development environment access and infrastructure

All access and connectivity issues are resolved by the start date; at that time, all team members must have unfettered access to all required resources

Responsiveness of Danfoss team members to CFeynmanCompany requests and issues is anticipated to be within 2 business days so delivery schedules are not adversely impacted

Escalation process for technical issues, timeline concerns, or resource availability problems

Technical subject matter experts availability for safety requirements clarification and architectural guidance

# Contact Information

| Danfoss Contact | Role | Office Number | Email |
| --- | --- | --- | --- |
| [Client Project Manager Name] | Project Manager | [Office Number] | [Email Address] |
| [Client Technical Lead Name] | Technical Lead | [Office Number] | [Email Address] |
| [Client Safety Engineer Name] | Safety Engineering Lead | [Office Number] | [Email Address] |

| CFeynmanCompany Contact | Role | Office Address | Email |
| --- | --- | --- | --- |
| [CFeynmanCompany Project Manager] | Project Manager | 7301 Parkway Drive, Hanover, MD 21076 | [Email Address] |
| [CFeynmanCompany Technical Lead] | Senior Embedded Systems Engineer | 7301 Parkway Drive, Hanover, MD 21076 | [Email Address] |
| [CFeynmanCompany Safety Engineer] | Functional Safety Engineer | 7301 Parkway Drive, Hanover, MD 21076 | [Email Address] |

# Terms and Conditions

This Statement of Work shall be governed by the Terms and Conditions below:

WHEREAS, CFeynmanCompany is a provider of various engineering, design, testing, lab and process management support, software development or testing, and other scientific and engineering services; and,

WHEREAS, Client has selected CFeynmanCompany to provide the services as defined in this SOW associated herewith; and,

WHEREAS, the Parties desire to define the terms and conditions on which CFeynmanCompany shall render such services, and

NOW THEREFORE, in consideration of the mutual promises herein contained, the Parties agree as follows:

Definitions

The term "Affiliate" of a Party means any legal entity directly or indirectly controlled by, controlling, or under common control with that Party. For purposes of this definition, and without limitation, owning 50% or more of the stock, membership, equity or property of such legal entity, or having the right to appoint 50% or more of the members or owner representatives of such legal entity, are examples of forms of control.

"Hours Worked" shall mean hours spent engaged in providing the Services.

"Services" shall mean all deliverables, work product, work and services provided by CFeynmanCompany as defined in this SOW or related Change Order (Attached as Exhibit A).

"Change Order" shall mean any and all modifications, changes and additions to the Services or obligations of either Party which requires a written instrument signed by both Parties substantially in the form attached hereto as Exhibit A.

## Authorization

| Client Authorization |  |
| --- | --- |
| Client Name: | [Enter Name] |
| Title: | [Enter Title] |
| Date: | [Enter Date] |
| Signature: | [Signature Line] |

| CFeynmanCompany Authorization |  |
| --- | --- |
| CFeynmanCompany Name: | [Enter Name] |
| Title: | [Enter Title] |
| Date: | [Enter Date] |
| Signature: | [Signature Line] |

## Terms and Conditions Exceptions

| T&C Item Number | Change | Approved (Y/N) |
| --- | --- | --- |
| None | No exceptions to standard Terms and Conditions | N/A |

# Exhibit A – Change Order

Change Order No.: [Enter Number]

SOW Reference: Danfoss ASIL C Safety Requirements Implementation Project

| Change Details |  |
| --- | --- |
| Description of Change: | [Enter detailed description of change] |
| Reason for Change: | [Enter reason for change] |
| Impact on Schedule: | [Enter schedule impact] |
| Impact on Deliverables: | [Enter deliverable impact] |

## Cost Impact

| Cost Item | Amount (USD) |
| --- | --- |
| Additional Services: | $[Enter Amount] |
| Modified Services: | $[Enter Amount] |
| Total Cost Impact: | $[Enter Total] |